COMPLETE PROJECT SCHEDULE (Week-by-Week)

⚡ WEEK 1 — Setup + Email Fetching

Goal: Connect to Gmail, fetch emails in Python

Tasks:

✅ Set up Python environment

✅ Learn Gmail API basics (OAuth2 authentication)

✅ Fetch emails using Gmail API or IMAP

✅ Store emails in structured format (JSON/CSV)

✅ Extract: Subject, Sender, Body, Date, Labels

New thing to learn: Gmail API (2-3 hours max, very easy)

⚡ WEEK 2 — NLP Processing + Classification

Goal: Understand and categorize email content

Tasks:

✅ Text preprocessing (remove HTML, clean text)

✅ Tokenization (splitting text into words)

✅ Use BERT or simple TF-IDF for classification

✅ Categories: Spam | Work | Personal | Finance | Urgent

✅ Train or use pre-trained classifier

New thing to learn: Hugging Face transformers library (use pre-trained model — no training needed)

⚡ WEEK 3 — Summarization + Reply Generation

Goal: Use LLM to summarize + draft replies

Tasks:

✅ Integrate OpenAI API or Gemini API

✅ Build summarization prompt → get short summary

✅ Build reply generation prompt → get draft reply

✅ Test on various email types

New thing to learn: Prompt engineering + OpenAI/Gemini API (1-2 hours, very easy)

⚡ WEEK 4 — Priority Scoring + Agent Logic

Goal: Build the actual "Agent" that makes decisions

Tasks:

✅ Define priority rules (Urgent = high sender + time-sensitive words)

✅ Build LangChain Agent

✅ Define Agent Tools:

- Tool 1: Summarize email

- Tool 2: Draft reply

- Tool 3: Classify email

- Tool 4: Flag as urgent

✅ Agent decides which tool to use based on email

New thing to learn: LangChain basics (3-4 hours, well-documented)

⚡ WEEK 5 — Integration + Testing

Goal: Connect all modules together

Tasks:

✅ Connect Gmail → NLP → Agent → Output

✅ Test with real emails

✅ Handle edge cases (empty email, no subject, etc.)

✅ Fix bugs

⚡ WEEK 6 — UI + Final Polish (Optional but Impressive)

Goal: Show results in a clean interface

Tasks:

✅ Build simple web UI using Streamlit (Python, very easy)

✅ Show: Email list → Category → Summary → Suggested Reply

✅ Add priority flag (🔴 Urgent / 🟡 Normal / 🟢 Low)

✅ Prepare project report + presentation

🧱 COMPLETE TECH STACK

| Layer | Technology | Purpose |
| --- | --- | --- |
| Language | Python 3.10+ | Everything |
| Email Access | Gmail API / IMAP (imaplib) | Fetch emails |
| NLP/ML | Hugging Face Transformers | Classification |
| LLM | OpenAI GPT / Google Gemini API | Summarize + Reply |
| AI Agent | LangChain | Agent decision logic |
| UI | Streamlit | Dashboard |
| Storage | JSON / SQLite | Store emails + results |
| Auth | OAuth2 (Google) | Secure Gmail access |

📚 WHAT TO LEARN + IN WHAT ORDER

Step 1: Gmail API basics          → 2-3 hours

Step 2: Python text processing    → 2 hours

Step 3: Hugging Face basics       → 3 hours

Step 4: OpenAI/Gemini API         → 1-2 hours

Step 5: LangChain basics          → 4-5 hours

Step 6: Streamlit basics          → 2 hours

Total new learning: ~15-18 hours → Spread across 6 weeks = Very manageable ✅